QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minutes of Project Supervision Meeting

Student Name: Gabriella Keisha Andini

Project Module Code: CSC3002

Project Supervisor: Qiuwei Wu

Meeting Number: 1

Date of Meeting: 10/10/2025

Progress since last meeting, and decisions arrived at during the meeting:

- First meeting

- Discuss the idea of the project

- Plan the project and what to do next

- Need to read the published paper for better understanding

Action Points:

- Read the paper "Hybrid Short-Term Load Forecasting using CGAN with CNN and Semi-supervised Regression"

- Make the Initial Problem Description, Solution, and Plan of the project

Date of next meeting: 17/10/2025 (meeting every 2 weeks)

Agreed minutes should be initialled by the supervisor.

Supervisor’s Initials: QW		Date: 10/10/2025

Supervisor’s Comments:

- Next, finish Initial Plan

- Understanding the previous research paper

- Sample code

QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minutes of Project Supervision Meeting

Student Name: Gabriella Keisha Andini

Project Module Code: CSC3002

Project Supervisor: Andrew McDowell

Meeting Number: 2

Date of Meeting: 24/10/2025

Progress since last meeting, and decisions arrived at during the meeting:

- First meeting with new supervisor

- Discuss new options for the project topics: Eat and Repeat, iWardrobe, My Demonstrator, Promoting Learner Engagement in Large Cohorts, and TreeTrack Belfast: Crowdsourcing Urban Forestry Data.

- Plan future meeting schedule

Action Points:

- Research and choose a new topic for the project

- Research and idea the Initial Problem Description, Solution, and Plan of the project

Date of next meeting: 29/10/2025

Agreed minutes should be initialled by the supervisor.

Supervisor’s Initials: 		Date:

Supervisor’s Comments:

QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minutes of Project Supervision Meeting

Student Name: Gabriella Keisha Andini

Project Module Code: CSC3002

Project Supervisor: Andrew McDowell

Meeting Number: 3

Date of Meeting: 29/10/2025

Progress since the last meeting, and decisions arrived at during the meeting:

- Confirmed project direction: a backchannel communication system for large lectures focusing on building learning communities.

- Homework 1: Build a simple WebSocket chat proof-of-concept.

- Homework 2: Conduct background research into existing learning community tools (Padlet, Vevox, Microsoft Teams, Socrative), including strengths, weaknesses, and post-COVID engagement studies. What is the possible solution/best improvement?

Action Points:

- Do Homework 2

- Do Homework 1

Date of next meeting: 05/11/2025 (15.15)

Agreed minutes should be initialled by the supervisor.

Supervisor’s Initials: 		Date:

Supervisor’s Comments:

QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minutes of Project Supervision Meeting

Student Name: Gabriella Keisha Andini

Project Module Code: CSC3002

Project Supervisor: Andrew McDowell

Meeting Number: 4

Date of Meeting: 05/11/2025

Progress since the last meeting, and decisions arrived at during the meeting:

- Shows previous homework 1 and 2

- Homework 1, 2, and 3 introduced to structure Semester 1 development.

- Homework 1: Define functional requirements using the MoSCoW method (must, should, could).

- Homework 2: Finalise technology stack (Node.js, Express, WebSocket, MongoDB) and draft database structure (users, messages, sessions).

- Homework 3: Expand WebSocket demo to include login (basic user credentials) and message persistence in the database.

- MVP target by Christmas 2025, including login, chat, and analytics foundation.

- Discussed pseudonymous vs. anonymous student modes; MVP will use simple login for proof of concept

Action Points:

- Complete Homework 1 (functional requirements) – within 1 week.

- Complete Homework 2 (tech stack + database schema) – within 2 weeks.

- Begin Homework 3 prototype (login + DB integration) – by end of November.

- Prepare MVP demo for pre-Christmas review.

Date of next meeting: 14/11/2025 (15.15)

Agreed minutes should be initialled by the supervisor.

Supervisor’s Initials: 		Date:

Supervisor’s Comments:

QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minutes of Project Supervision Meeting

Student Name: Gabriella Keisha Andini

Project Module Code: CSC3002

Project Supervisor: Andrew McDowell

Meeting Number: 5

Date of Meeting: 14/11/2025

Progress since the last meeting, and decisions arrived at during the meeting:

- Completed draft of: Research questions, Functional requirements (MoSCoW), Initial technology stack, Initial MongoDB schema, WebSocket prototype with Vanilla CSS.

- Demonstrated WebSocket chat prototype running across laptop + phone (multi-device).

Feedback:

1. Research Questions

Current questions are generally strong, but novelty is unclear.

Must explicitly identify what new element the project contributes (existing tools already support anonymity, chat, and basic analytics).

Refine research questions to highlight a new experimental or analytical feature.

2. Functional Requirements (Homework 1)

Requirements must be improved by:

- Adding requirement IDs (FR1, FR2, …).

- Grouping related requirements together (Account Management, Sessions, Chat, Analytics, Security, UI).

- Keeping MoSCoW tags but shown per requirement, not grouped by type.

- Ensure full CRUD is captured where relevant.

- Add bulk enrolment for lecturers (CSV upload).

- Clarify anonymity (full vs pseudo-anonymous).

- Highlight which requirements belong to the Christmas MVP.

3. Technology Stack & Database Design (Homework 2)

NoSQL / MongoDB is acceptable.

- Full collection list, not just Users/Sessions/Messages.

- Include modules, classes, session hierarchy, student/module associations.

- Include student IDs and platform IDs.

- Provide JSON schemas for each collection.

- Show relationships (hierarchical & cross-referencing).

Must design the schema based on:

- What reports need: lectures and students

- What data is needed to generate them

- List the top 3 lecturer reports and the top 3 student reports.

4. Analytics Requirements

Analyse reports from the perspective of:

- What lecturers need for decision-making

- What students want to review

Avoid “data-first analytics”

Think about confusion detection, topic relevance, engagement windows, etc.

5. Expanded WebSocket Prototype (Homework 3)

Prototype must now include:

- Simple login (static username/password from DB).

- Ability to join a module/session.

- Chat messages are displayed with username + text + timestamp.

- All messages saved to MongoDB.

- Real-time update across multiple devices.

6. MVP Target

Prefer MVP completed before Christmas.

MVP must include:

- Login

- Session selection

- Working chatroom

- Basic analytics

- Test dataset (not just 3 messages)

Action Points:

- Rewrite research questions to show a clear novel contribution.

- Update functional requirements with IDs, grouped sections, MoSCoW labels, CRUD, bulk enrolment, and anonymity clarification.

- Design a full MongoDB schema: All collections, Relationships, JSON structure per collection

- Identify required data for the top 3 lecturer + the top 3 student reports

- Prepare draft reports list (questions → required data → DB source).

- Plan WebSocket prototype expansion (login, chat with DB, multi-device test).

- Bring updated Homework 1 & 2 documents to the next meeting.

Date of next meeting: 20/11/2025 (14.00)

Agreed minutes should be initialled by the supervisor.

Supervisor’s Initials: 		Date:

Supervisor’s Comments:

QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minutes of Project Supervision Meeting

Student Name: Gabriella Keisha Andini

Project Module Code: CSC3002

Project Supervisor: Andrew McDowell

Meeting Number: 6

Date of Meeting: 20/11/2025

Progress since the last meeting, and decisions arrived at during the meeting:

- Review on the progress and align the idea and clarification on that

Action Points:

- Fix the functional requirements on how the MVP expected and what feature need to be added such as the chat room, analytics, etc

Date of next meeting: 02/12/2025 (10.00)

Agreed minutes should be initialled by the supervisor.

Supervisor’s Initials: 		Date:

Supervisor’s Comments:

QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minutes of Project Supervision Meeting

Student Name: Gabriella Keisha Andini

Project Module Code: CSC3002

Project Supervisor: Andrew McDowell

Meeting Number: 7

Date of Meeting: 02/12/2025

Progress since the last meeting, and decisions arrived at during the meeting:

- Progress on working on the software side

Action Points:

- Continue working on the software to fulfil based on the initial functional requirements

- Recap and set the idea for the update work plan on the interim demo and the document need to be submitted

- Guidance on the grading criteria

Date of next meeting: 15/12/2025 (12.00)

Agreed minutes should be initialled by the supervisor.

Supervisor’s Initials: 		Date:

Supervisor’s Comments:

QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minutes of Project Supervision Meeting

Student Name: Gabriella Keisha Andini

Project Module Code: CSC3002

Project Supervisor: Andrew McDowell

Meeting Number: 8

Date of Meeting: 15/12/2025

Progress since the last meeting, and decisions arrived at during the meeting:

- Functional MVP delivered before Christmas deadline

- Working chatroom with real-time WebSocket messaging

- Basic analytics dashboard (sufficient for interim demo)

- Session creation with join code system

- Student/Lecturer separate dashboards

- MongoDB database with Users, Sessions, Messages, Membership collections

- Multi-device testing confirmed working

DEMONSTRATED FEATURES:

- Authentication system (login/register)

- Lecturer creates sessions with unique join codes

- Students join sessions via code

- Real-time chat with message classification (QUESTION/COMMENT/CONFUSION)

- Live analytics showing message counts, participation rates

- Session management (create, view, end sessions)

Future update:

- Development currently "scattered" – bit here, bit there

- Need to shift from breadth to DEPTH

- At critical junction: either polish properly or collapse under half-finished features

- Time to focus intensely on CORE functionality (the chatroom)

Action Points:

1. PRIORITY 1: Deepen Chatroom Functionality

Must implement:

- Message replies / threading system

- Improved chat UI/UX refinement

- Message flow improvements

2. CRITICAL FEATURE: Lecturer Identification

- Add lecturer badge/flag on lecturer messages

- No need to flag students

- Increases trust and authority in discussions

- High-impact, low-effort feature

- Students need to know when lecturer is speaking

3. Session Management

Current system acceptable:

- Lecturer creates session

- Students join via code

Nice-to-have enhancements (NOT urgent):

- Manual student addition by email

- CSV class list bulk upload

- Direct account addition to sessions

4. Account Management

Basic features needed:

- Change password functionality

- Upload avatar/profile picture

- Edit display name/alias

- Basic profile page

5. Analytics – focus on second semester

6. Second Semester Preview

Future enhancements to consider later:

- AI-generated chat summaries

- Key question identification

- Discussion on the analytics

- Learning resource generation from chat logs

Date of next meeting: 08/01/2026 (10.30)

Agreed minutes should be initialled by the supervisor.

Supervisor’s Initials: 		Date:

Supervisor’s Comments:

QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minutes of Project Supervision Meeting

Student Name: Gabriella Keisha Andini

Project Module Code: CSC3002

Project Supervisor: Andrew McDowell

Meeting Number: 9

Date of Meeting: 08/01/2026

Progress since the last meeting, and decisions arrived at during the meeting:

- Implemented core functionality of the system including:

Basic user account creation, Chatroom creation and session-based rooms, Lecturer start/end control for chatrooms, Text messaging and message replies

- User management is a "should-have" rather than a critical feature for the interim demo. Messaging features (posting + replies) are adequate for this stage. Strong emphasis placed on analytics and reporting features as a core requirement: advised that lack of reporting functionality would negatively impact the interim demo assessment.

- Suggested report ideas included:

- Message frequency over time (engagement patterns)

- Identification of most active contributors

- Number of participants vs number of contributors

- Discussion on test data:

- Real students are not required.

- Synthetic data can be generated (e.g., using ChatGPT) to populate the database for realistic demonstration.

- Interim report guidance:

- Include screenshots of reports and UI.

- Include selected key code snippets (not full code listings).

- Focus writing on the most challenging and technically significant aspects.

- Emphasis placed on demonstrating effort, technical depth, and meeting project objectives.

- Gantt chart discussed: should include not only development, but also research, writing, and submission milestones.

Action Points:

- Prioritise implementation of analytics/reporting features, including:

- Messages over time

- Active contributors

- Participation metrics

- Generate realistic synthetic data to support demonstration of reports.

- Capture screenshots of implemented features for inclusion in interim report.

- Draft interim report focusing on:

- System functionality

- Reporting features

- Technical challenges and achievements

- Prepare system walkthrough for next meeting, including:

- User creation

- Room/session creation

- Messaging functionality

- Analytics dashboard

Date of next meeting: 16/01/2026 (13.30)

Agreed minutes should be initialled by the supervisor.

Supervisor’s Initials: 		Date:

Supervisor’s Comments:

QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minutes of Project Supervision Meeting

Student Name: Gabriella Keisha Andini

Project Module Code: CSC3002

Project Supervisor: Andrew McDowell

Meeting Number: 10

Date of Meeting: 16/01/2026

Progress since the last meeting, and decisions arrived at during the meeting:

- Demonstrated the main chatroom UI and core chat functionality (posting, replies, announcements, multiple rooms), plus lecturer/student flows.

Mobile usability review (high priority):

- Identified a major UX concern on mobile: the chat message area is too constrained because the screen is dominated by headers/config controls.

- Recommendation: maximise the message pane (benchmark against WhatsApp/Teams layout patterns).

- Suggested moving posting identity controls (anonymous/alias/real name) out of the main chat window and into profile/settings, since users are unlikely to switch frequently.

Message composition UX feedback:

- The message-type dropdown ("question / comment / confusion") was flagged as inconsistent ("confusion" feels out of place without other equivalent options).

- Concern that the dropdown must be set repeatedly; advised reducing friction (fewer taps) to match messaging-app best practice.

Layout refinement feedback:

- Excess vertical padding between messages wastes screen real estate, especially on mobile.

Chatroom operations confirmed:

- Multiple chatrooms supported (user can leave one and join another with different messages).

- Lecturer can post announcements (colour-coded).

- Delete message exists; edit message not implemented – edit message suggested as a “nice-to-have” enhancement if time permits.

User and room management confirmed:

- Lecturer can add/remove students via email; bulk add supported.

- Student can update display name/profile and password.

- New session/room creation for lecturer confirmed.

Analytics dashboard reviewed:

- Key requirement for the interim report: provide a clear rationale for each statistic (why a lecturer would care).

Interim report guidance (high priority):

- Must demonstrate understanding of the problem context (large classes, barriers to asking questions, role of anonymity).

- Literature review should include both commercial platforms (e.g., Vevox, Padlet, Mentimeter) and academic research (e.g., Google Scholar) to show state-of-the-art and gaps.

- Research questions should flow from literature limitations; requirements/success criteria should map directly to research questions.

- Requirements should be prioritised and uniquely referenced (e.g., R1, R2, …) to support scope control.

- Include screenshots and highlight progress to evidence effective project management.

Page limit and minutes format clarified:

- Maximum 8 pages for the midterm/interim report.

- Confirmed using one consolidated minutes document (single file) with headings per meeting date, rather than many separate files.

GitLab access/check:

- Confirmed access; noted repository view looked incomplete on their side and agreed to re-check together next meeting.

Action Points:

Fix mobile chat layout (highest priority):

- Reduce non-message UI footprint on mobile; increase message pane size.

- Move anonymity/identity selection into profile/settings or simplify in-chat controls.

- Reduce vertical spacing/padding between messages.

- Review and redesign message-type dropdown options: either expand to a coherent set (e.g., question / confusion / feedback / pace / repeat) or simplify/remove if not essential.

- Reduce required taps for common actions (posting/replying).

- Implement edit message if time permits

- Strengthen interim report: add academic literature to complement commercial platform review; ensure clear line-of-argument: literature → gaps/limitations → research questions → requirements/success criteria; provide rationale for analytics metrics and include selected screenshots.

- Prepare consolidated minutes document (single file with dated headings).

- Bring GitLab/repository structure issue for live review next meeting.

Date of next meeting: 23/01/2026 (12.30)

Agreed minutes should be initialled by the supervisor.

Supervisor’s Initials: 		Date:

Supervisor’s Comments:

QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minutes of Project Supervision Meeting

Student Name: Gabriella Keisha Andini

Project Module Code: CSC3002

Project Supervisor: Andrew McDowell

Meeting Number: 11

Date of Meeting: 23/01/2026

Progress since the last meeting, and decisions arrived at during the meeting:

- Discussed planning for the interim project demo, recommending it be scheduled during the week that suits both calendars (structured like a normal supervision meeting).

- Confirmed plan to submit the interim report first, then proceed with the interim demonstration.

Interim Demo expectations clarified:

- Demo duration: entire meeting ~30 minutes, with ~10–12 minutes allocated to the student demonstration.

- Primary purpose: demonstrate working software at the current stage (minimum viable product).

- Demo should focus on showing the system working in the browser (not code walkthroughs).

- Suggested demonstration flow:

- Account creation / login and basic account management

- Chatroom creation and joining/leaving rooms

- Core chat functionality working end-to-end

- Basic analytics/statistics views (where implemented)

- Encouraged to highlight:

- Features that work particularly well

- Technically challenging components, they are proud of

Q&A after demo explained:

- Questions will help assessor understand progress, scope, and "direction of travel."

Work plan in demo:

- Confirmed work plan / future semester plan does not need to be presented in the demo.

- Work plan is assessed through the written documentation instead.

Interim report content constraints (8-page maximum):

- Asked about including full functional requirements / MoSCoW list.

- Advise:

- Summarise requirements rather than listing all.

- Include only top-level / most important requirements to fit space.

- Acknowledge that the report contains selected highlights, not an exhaustive list.

- Reinforced that both report and demo require tactical prioritisation due to time/space limits.

Action Points:

- Prepare interim demo focusing on working MVP features, including:

- Account access / management

- Chatroom creation and joining

- Chat posting and replies

- Analytics/statistics overview

- In the interim demo: emphasise key technical achievements and challenging implementation work; avoid code walkthrough; demonstrate through the live system/UI.

- Finalise interim report: summarise functional requirements (top-level only); ensure MoSCoW prioritisation is represented without listing everything; maintain alignment between research questions, requirements, and implemented progress.

Date of next meeting: 30/01/2026 (12.00)

Agreed minutes should be initialled by the supervisor.

Supervisor’s Initials: 		Date:

Supervisor’s Comments:

QUEEN’S UNIVERSITY OF BELFAST COMPUTER SCIENCE

Minutes of Project Supervision Meeting

Student Name: Gabriella Keisha Andini

Project Module Code: CSC3002

Project Supervisor: Andrew McDowell

Meeting Number: 12

Date of Meeting: 30/01/2026

Progress since the last meeting, and decisions arrived at during the meeting:

Chatroom Interface Demonstration:

- Demonstrated responsive layout working on both mobile (iPhone) and desktop views using browser developer tools.

- Message posting, replies, and announcement messages shown working correctly.

- Anonymous and pseudo-anonymous posting options demonstrated via the options menu.

- Lecturer and student interface differences shown (e.g., pin messages, create polls for lecturer).

User Interface and Accessibility Feedback:

- Minor accessibility issue noted: black text on dark red background (announcement banner) has poor colour contrast.

- Recommendation: Change to white text or higher-contrast colours to meet web accessibility standards.

- UX feedback: The ‘+’ button for anonymity options may not be intuitive; typically implies attachments. Minor issue, not critical for demo.

Analytics Dashboard Discussion:

- Current analytics shown as proof of concept with engagement over time chart.

- Highlight two levels of analytics needed:

- MICRO level: Engagement during a single 2-hour lecture session

- MACRO level: Engagement trends over 12-week semester, year-on-year comparisons, cross-module analysis

- Key insight: look over the 12 weeks of teaching semester, seeing students becoming more engaged or less engaged?

- Reports must answer "meaningful business questions" – this will be focusing area for research questions and data science component.

Session and User Management:

- Session creation with title, module code, and description demonstrated.

- Bulk student upload via email list (one per line) implemented and shown.

- Student profile editing (avatar upload, display name, password change) demonstrated.

- Security concern raised: Currently anyone can register as a lecturer.

- Note for future: What we do not want is students signing up as lecturers and creating fake classes.

Interim Report Guidance:

- Literature review must include BOTH commercial platforms AND academic research papers.

- Research should identify: (1) current state-of-the-art, (2) benefits, (3) limitations/gaps.

- Research questions must be clearly derived from the identified gaps in literature.

- Success criteria guidance: Use TOP-DOWN approach aligned with research questions.

- For each of the questions, what do you need in place to answer those questions? Those things become the success criteria.

- Important: Anonymous vs pseudonymous vs real name is a KEY dimension – must be included in success criteria.

Administrative:

- GitLab repository access confirmed working for supervisor.

- Meeting minutes: Must be documented formally (one document with all meeting dates is acceptable).

- External examiner may review meeting minutes as part of moderation.

Action Points:

- Fix accessibility colour contrast issues (announcement banner, tags) – change to higher contrast colours.

- Refine analytics to include both micro (per-session) and macro (semester-wide) engagement views.

- Ensure analytics answer meaningful questions lecturers would ask.

- Finalise interim report with:

- Academic research sources (not just commercial platforms)

- Success criteria aligned top-down with research questions

- Anonymity dimension included in criteria

- Document all meeting minutes formally before submission.

- Prepare for interim demonstration (in-person, Ashby Building).

- Future consideration: Implement role validation to prevent lecturer impersonation.

Date of next meeting:

Pre-submission check-in: 06/02/2026 at 09:00

Interim project demonstration: 11/02/2026 at 11:30 (in-person, Ashby Building)

Agreed minutes should be initialled by the supervisor.

Supervisor’s Initials: ___________		Date: ___________

Supervisor’s Comments: